## Slide 1
Scrum-Agile Methodology:
A Case for Organizational Adoption
Lessons Learned from the SNHU Travel Development Project
Jose De Jesus
Professor: Mason Judy
Date: 06/21/2026
ChadaTech | CS 250 Final Project Presentation

## Slide 2
Scrum-Agile Team Roles & Their Importance
1
Product Owner
Owns the product backlog; prioritizes features based on client value and business needs. Acts as the bridge between stakeholders and the dev team.
2
Scrum Master
Facilitates Scrum ceremonies, removes impediments, and coaches the team on Agile principles. Protects team focus during sprints.
3
Development Team
Cross-functional group of designers, engineers & QA testers who self-organize to deliver a "Done" product increment each sprint.
(Schwaber & Sutherland, 2020)

## Slide 3
SDLC Phases in an Agile Approach
Planning
Sprint planning & backlog grooming define scope each iteration.
Analysis
User stories & acceptance criteria capture requirements continuously.
Design
Architecture and UI decisions made per-sprint, not upfront.
Development
Features built in short sprints with daily collaboration.
Testing
QA integrated within every sprint — not a separate final phase.
Deployment
Potentially shippable increments delivered at each sprint end.
Key insight: In Agile, ALL phases occur within each sprint — creating continuous, iterative delivery.
(Cohn, 2004; Schwaber & Sutherland, 2020)

## Slide 4
Waterfall vs. Agile: Key Differences
Waterfall
Agile (Scrum)
Sequential phases; no overlap
Iterative sprints; phases overlap
Requirements fixed at project start
Requirements evolve throughout project
Testing occurs late in the cycle
Testing integrated into every sprint
Client sees product at the end
Client reviews working software each sprint
Change is costly and disruptive
Change is expected and accommodated
SNHU Travel example: Mid-project pivot to mobile-first design was absorbed in 1 sprint under Agile; would have required full restart under Waterfall.
(Highsmith, 2010; Beck et al., 2001)

## Slide 5
Choosing the Right Approach: Decision Factors
Decision Factor | Choose Waterfall If... | Choose Agile If...
Requirements Clarity | Well-defined & stable | Evolving or unclear
Client Involvement | Limited availability | Active collaboration
Team Size & Structure | Large, siloed teams | Small, cross-functional
Project Complexity | Low - well-understood domain | High - novel or user-driven
Regulatory Requirements | Strict documentation needed | Flexible documentation OK
SNHU Travel aligned with Agile indicators: evolving requirements, active client collaboration, and a user-centric product.
(Larman, 2004; Beck et al., 2001)

## Slide 6
References
Beck, K., Beedle, M., van Bennekum, A., Cockburn, A., Cunningham, W., Fowler, M., Grenning, J., Highsmith, J., Hunt, A., Jeffries, R., Kern, J., Marick, B., Martin, R. C., Mellor, S., Schwaber, K., Sutherland, J., & Thomas, D. (2001). Manifesto for agile software development. Agile Alliance. https://agilemanifesto.org
Cohn, M. (2004). User stories applied: For agile software development. Addison-Wesley.
Highsmith, J. (2010). Agile project management: Creating innovative products (2nd ed.). Addison-Wesley.
Larman, C. (2004). Agile and iterative development: A manager's guide. Addison-Wesley.
Schwaber, K., & Sutherland, J. (2020). The Scrum guide: The definitive guide to Scrum: The rules of the game. Scrum.org. https://scrumguides.org/scrum-guide.html